GOVOS

Government Operations System

Professional Project Report — Ministerial Edition

Product strategy • Technical architecture • Phase 1 execution • Pilot readiness • Phase 2 vision

NORTH STAR Connect government work — from issue to owner, SLA, action, verified outcome and leadership visibility.

Prepared for internal planning, senior-government presentation and execution alignment

Date: 01 September 2026

01 • GOVERNANCE

# Document Control & Executive Decision Page

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

| Item | Decision / Record |
| --- | --- |
| Document | GovOS Professional Project Report — Ministerial Edition |
| Purpose | Single reference for product strategy, engineering alignment, project reporting and executive presentation preparation |
| Current implementation baseline | ~35% Phase 1 maturity per codebase audit; exact feature status requires evidence from repository and runtime tests |
| Phase 1 | Secure, multi-tenant municipal operating backbone |
| Phase 2 | Real-world evidence capture + AI/spatial intelligence |
| Current gating decision | Harden and reconcile the foundation before destructive database migration or backend cutover |

EXECUTIVE DECISION REQUEST Proceed with M0.5 Codebase Hardening → M2 Schema Reconciliation/Validation → controlled backend migration, with no Phase 2 activation during foundation work.

## Executive message

GovOS should be positioned as a unified operating layer for government—not as another grievance portal. The product connects citizen service, field operations, departments, assets, projects, documents, SLAs, GIS and reporting so that government leadership can see what needs action and what was actually completed.

02 • STRATEGY

# 1. Executive Summary

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

THE GOVERNMENT OPERATING QUESTION “What is happening, who owns it, what is overdue, what was completed, and what requires leadership action?”

The current GovOS specification establishes a multi-tenant municipal platform with six personas and strict role boundaries enforced by RBAC and MTAS. The technical walkthrough defines a target architecture of React/Vite, Spring Boot, NestJS, FastAPI, PostgreSQL/RLS, Redis and OpenSearch. fileciteturn0file0L1-L27

## What GovOS should solve

| Government pain point | GovOS response | Outcome |
| --- | --- | --- |
| Fragmented information | Connect complaints, assets, projects, documents and people | Single operational picture |
| Manual follow-up | Owner + SLA + escalation + activity trail | Accountability |
| Unclear completion | Completion record + verification state | Trustworthy reporting |
| Department silos | Common work/status/metric model | Cross-department visibility |
| Delayed leadership reporting | Live dashboards + standardized reports | Faster decisions |

## Strategic positioning

GovOS does not need to replace every existing government application. It should connect operational workflows, expose exceptions, and provide an accountable management layer.

03 • CASE FOR CHANGE

# 2. Problem & Opportunity

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

The product opportunity is not simply digitization. Government already uses digital tools for specific functions in many contexts. The harder problem is that operational information can remain fragmented across departments, workflows and reporting mechanisms. GovOS is designed to make the work visible end-to-end.

| Operational question | Today’s fragmented model | GovOS model |
| --- | --- | --- |
| What is pending? | Multiple reports / follow-up calls | One actionable queue |
| Who owns it? | Department records / manual assignment | Named owner and scope |
| Is it late? | Manual tracking | SLA timer + escalation |
| Was it actually completed? | Status update / report | Completion + verification |
| What is the city’s hotspot? | Separate map/report views | GIS-linked operating view |
| What needs leadership attention? | Periodic reporting | Exception-oriented command center |

VALUE PROPOSITION From “data exists somewhere” → to “the right decision-maker sees the right action at the right time.”

04 • PRODUCT ARCHITECTURE

# 3. GovOS Product Definition

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

The current product is defined as a multi-tenant Web Operating System for municipal and civic governance. It is intended to provide an integrated control plane for local government administration, citizen complaint lifecycles, asset tracking, project management and real-time civic intelligence. fileciteturn0file0L9-L11

Figure 1. Target GovOS platform architecture; Phase 1 secures the municipal operating backbone, while AI/spatial activation is reserved for Phase 2. Source: project technical walkthrough. fileciteturn0file0L13-L27

## Design principles

One authoritative owner for each responsibility.

Tenant boundaries are security boundaries, not UI filters.

Work is measurable: owner, status, deadline, evidence, verification, outcome.

Existing operational functionality is preserved during migration.

Phase 2 intelligence extends Phase 1 workflows rather than creating a parallel product.

05 • USERS

# 4. Stakeholders & Personas

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

The specification defines six core personas operating within strict RBAC and multi-tenant boundaries. fileciteturn0file1L3-L8

| Persona | Scope | Primary responsibility | Key value |
| --- | --- | --- | --- |
| SUPER_ADMIN | Cross-tenant | Provision tenants, platform health, global audit | Platform governance |
| TENANT_ADMIN | Single municipality | Configure system, staff, performance and reports | Municipal control |
| DEPT_HEAD | Department within tenant | Assets, projects, documents, analytics | Department execution |
| OFFICER | Assigned ward(s) | Field work, complaint updates, citizen interaction | Execution at source |
| ROLE_REP | Ward/constituency | Read-only oversight, hotspots, SLA awareness | Public accountability |
| CITIZEN | Own profile/records | Submit, track and rate complaints | Service access |

## Executive implication

The dashboard must be different for each persona. The platform is not a single generic portal; its value comes from delivering the right scope, action and information to each role.

06 • HOW GOVOS WORKS

# 5. Operating Model & Work Lifecycle

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Figure 2. GovOS operating loop: event → owner → SLA → action → completion → verification → insight.

| Stage | System responsibility | Management question |
| --- | --- | --- |
| 1. Intake | Create a governed record | What happened? |
| 2. Routing | Identify owner, department, ward and SLA | Who owns it? |
| 3. Execution | Capture status/activity | What is being done? |
| 4. Completion | Record outcome and required evidence | What was done? |
| 5. Verification | Validate completion where required | Did it actually meet the requirement? |
| 6. Closure | Close or reopen with reason | Is the matter truly finished? |
| 7. Insight | Roll up metrics and exceptions | What should leadership act on? |

A key Phase 1 design decision: “WORK_COMPLETED” and “VERIFIED_COMPLETED” are different states. This prevents reporting from becoming a simple self-declaration.

07 • SCOPE

# 6. Phase 1 Functional Module Blueprint

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

| Domain | Phase 1 capability | Priority | Outcome |
| --- | --- | --- | --- |
| Foundation | Auth, RBAC, tenant management, users, departments, wards | P0 | Safe platform base |
| Citizen service | Citizen profiles, complaints, tracking, notifications | P0 | End-to-end service journey |
| Field operations | Officer assignment, mobile-first work queue, completion | P0 | Operational execution |
| Accountability | SLA, escalation, audit, completion/verification | P0 | Measurable accountability |
| Department ops | Assets, projects, documents/Peshi | P1 | Department control |
| Visibility | GIS, analytics, command center, exports | P1 | Leadership insight |
| Platform quality | Testing, observability, deployment, recovery | P0/P1 | Pilot readiness |

Figure 3. KPI hierarchy for moving from operational events to leadership decisions.

08 • TECHNOLOGY

# 7. Technical Architecture & Engineering Standards

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

The project walkthrough defines the target ecosystem as a React/Vite Web OS shell, Spring Boot core API, NestJS realtime/notifications, FastAPI AI/spatial service, PostgreSQL/RLS, Redis and OpenSearch. fileciteturn0file0L13-L27

| Component | Authoritative responsibility | Phase 1 stance |
| --- | --- | --- |
| govos-web | Government operational UI | Preserve and harden |
| public-landing-page | Public product/entry experience | Keep separate from core operations |
| govos-core-api | Business logic, REST, RBAC, tenant context, domain services | Become authoritative core |
| govos-realtime | Realtime events and notification delivery | Move realtime ownership here |
| govos-ai | AI/spatial capabilities | Keep Phase 2 activation gated |
| PostgreSQL | System of record, constraints, RLS | Harden + migrate safely |
| Redis | Events, background jobs/cache where appropriate | Introduce deliberately |
| OpenSearch | Audit/search where justified | Do not overbuild prematurely |

Engineering rule: no duplicate business ownership. One responsibility → one authoritative service. The legacy Express backend is migration source code, not a second permanent business platform.

09 • REALITY CHECK

# 8. Current Implementation Baseline

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Figure 4. Current implementation maturity snapshot derived from the codebase audit. It is a planning estimate, not a production certification.

| Area | Audit status | Interpretation |
| --- | --- | --- |
| Complaints | BUILT | Working prototype / Express-backed end-to-end flow |
| Citizen / Officer flows | BUILT | Good foundation, requires hardening and backend consolidation |
| Dashboard | PARTIAL | UI present; backend aggregation maturity incomplete |
| RBAC | PARTIAL | UI + basic API claims; security enforcement incomplete |
| Multi-tenancy | NOT BUILT | Critical production blocker |
| Assets / Projects / Documents | NOT BUILT | Required Phase 1 modules |
| SLA automation | PARTIAL | Deadline logic exists; active worker/escalation missing |
| Security / testing | PARTIAL / NOT BUILT | Requires dedicated hardening and test foundation |

Current state verdict: GovOS is a promising functional prototype with a strong UI and core complaint workflow, but the foundation is not yet safe for real multi-municipality production.

10 • ENGINEERING CONTROL

# 9. M0.5 Codebase Hardening & Cleanup

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

M0.5 is a controlled hardening milestone between audit and major migration. Its purpose is to make the codebase understandable, secure and testable without rewriting the product.

| Workstream | Required action | Exit criterion |
| --- | --- | --- |
| Inventory | Identify modules, APIs, dependencies, duplicates, dead code candidates | Clear KEEP / REFACTOR / MIGRATE / DEPRECATE map |
| Security | Remove hardcoded secrets, isolate mock OTP, tighten authorization and config | No known production secrets in source |
| Frontend | Clean duplicate components/API logic without redesign | Stable role journeys + lint/type checks |
| Backend | Clarify module boundaries and service ownership | No ambiguous business ownership |
| API | Standardize validation/error patterns | Consistent API contract documented |
| Database | Audit schema/Flyway conflicts; no destructive migration yet | Canonical schema decision documented |
| Testing | Add baseline tests for critical current behavior | Regression safety net exists |

M0.5 is complete only when the team knows what every important part of the system does, who owns it, how it is secured, and how to change it without breaking core behavior.

11 • SECURITY BOUNDARY

# 10. M2 Multi-Tenant Database Foundation

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Multi-tenancy is a core product principle. The specification requires strict role boundaries and MTAS, while the audit found that the active schema currently lacks tenant isolation. fileciteturn0file1L3-L8

| Control | Target design | Validation |
| --- | --- | --- |
| Tenant entity | Canonical tenants table with municipality metadata | Schema + uniqueness checks |
| Tenant ownership | Explicit ownership for every tenant-scoped entity | Tenant integrity matrix |
| RLS | Database-level row isolation | Positive + negative SQL tests |
| Application context | Spring sets tenant context per transaction | Integration tests |
| Super Admin | Explicit cross-tenant privilege | Dedicated security tests |
| Legacy records | Map known ownership; quarantine uncertain records | Record-count + mapping reconciliation |
| Settings | SYSTEM default + tenant override model | Resolution tests |
| Rollback | Versioned migration + safe rollback/checkpoint | Restore/rehearsal test |

M2 gate: NO live database execution until schema reconciliation, migration scripts and validation tests are reviewed and approved.

12 • DELIVERY PLANNER

# 11. Phase 1 Execution Roadmap

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Figure 5. High-level Phase 1 execution sequence.

| Milestone | Focus | Deliverable | Gate |
| --- | --- | --- | --- |
| M0.5 | Codebase hardening | Inventory, ownership, security, tests, config | Review report |
| M2 | Tenant foundation | Canonical schema, RLS, migration + validation | Database approval |
| M3 | Auth & security | Spring Security, JWT, role enforcement | Security tests |
| M4 | Backend migration | Express domains ported to Spring Boot | E2E parity |
| M5 | Realtime | NestJS + Redis event ownership | Event tests |
| M6 | SLA workers | Warnings, breaches, escalation | Timing tests |
| M7 | Regression | Critical role journeys + security suite | Release candidate |
| M8 | Production verification | Build, deployment, observability, recovery | Pilot-ready |

13 • MANAGEMENT

# 12. Reporting, Completion & Command Center

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

The current requirements already expect dashboards, analytics, reports, SLA monitoring and role-specific views. Tenant Admins are explicitly expected to monitor complaints, citizens, projects and assets and generate monthly reports. fileciteturn1file1L61-L72

| Report | Core metrics | Audience | Decision enabled |
| --- | --- | --- | --- |
| Daily command brief | Critical items, SLA risk, overdue work, pending approvals | Commissioner / Admin | What needs attention today? |
| Department performance | Received, started, completed, verified, breached, reopened | Dept Head / Admin | Where is the bottleneck? |
| Ward performance | Complaint volume, resolution, hotspots, project activity | Admin / Rep | Which geography needs intervention? |
| Project health | Progress %, spend, delays, risks | Dept Head / Admin | Which projects need escalation? |
| Asset health | Maintenance status, overdue assets, repeated issues | Dept Head | Where is maintenance risk? |
| Document bottleneck | Current desk, age, overdue files | Admin / Dept Head | Where is process delay? |

DEPARTMENT COMPLETION REPORT Received → In Progress → Work Completed → Verified Completed → SLA Compliant → SLA Breached → Reopened → Backlog → Average Resolution Time

14 • ASSURANCE

# 13. Security, Governance & Trust

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Figure 6. Phase 1 risk register: foundational security and architecture risks are immediate priorities.

Tenant isolation must be enforced at the data layer, not only in UI routes.

Backend authorization must be server-side and consistent across all domains.

Secrets must live in environment/secure configuration, not source code.

Critical operations require audit trails and controlled state transitions.

Production readiness requires tests for authentication, RBAC, tenant isolation, SLA and critical workflows.

Legacy code must be retired only after equivalent behavior is verified.

15 • GO-TO-MARKET

# 14. Pilot & Government Adoption Strategy

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

The first pilot should be framed around operational outcomes, not the number of screens. A pilot municipality should demonstrate a small number of complete end-to-end journeys across departments and show measurable visibility improvements.

| Pilot track | Demonstration | Success evidence |
| --- | --- | --- |
| Citizen service | Complaint → assignment → action → verified completion | Resolution time, SLA compliance |
| Field operations | Officer queue + mobile updates + work completion | Backlog reduction, field activity |
| Department control | Assets/projects/documents + departmental reporting | Overdue items visible and actionable |
| Leadership | Command center + ward/department view | Daily priority view replaces manual consolidation |
| Governance | RBAC + tenant isolation + audit | Security/access tests pass |

PRESENTATION MESSAGE “GovOS is not another dashboard. It is the operating layer that connects the work behind the dashboard.”

16 • FUTURE VISION

# 15. Phase 2 — Real-World Evidence & AI Intelligence

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Figure 7. Phase 2 reserve: real-world observation → evidence → AI assistance → governed case workflow.

PHASE 2 IS DELIBERATELY PARKED Video/photo/voice reporting, AI categorisation, media intelligence, observation intelligence and predictive governance are not part of the current foundation build.

When activated, Phase 2 should feed the same Phase 1 backbone: capture → triage → official case → assignment → SLA → action → completion → verification → closure. This prevents the AI layer from becoming a separate, disconnected product.

17 • PITCH

# 16. Minister / Senior-Government Presentation Storyline

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

| Slide | Message | Visual |
| --- | --- | --- |
| 1 | Government has many data points; the challenge is connected operational visibility | Problem map |
| 2 | GovOS is a unified operating layer | Architecture |
| 3 | Six roles, one accountable system | Persona matrix |
| 4 | Every issue becomes owned work with an SLA | Lifecycle |
| 5 | Completion is reported and, where required, verified | Completion/verification diagram |
| 6 | Departments become measurable without manual consolidation | KPI tree |
| 7 | Leadership gets a command center focused on exceptions | Command center mock |
| 8 | Security and tenant isolation are foundational | Security architecture |
| 9 | Phase 1 delivery roadmap | Planner / Gantt |
| 10 | Pilot: prove measurable operational improvement | Pilot scorecard |
| 11 | Phase 2 adds real-world evidence + AI | Future architecture |
| 12 | Decision requested: approve controlled pilot/foundation execution | Decision slide |

PITCH DISCIPLINE Lead with public value and administrative outcomes. Technology should explain how the outcomes are made reliable—not become the headline.

18 • EXECUTIVE CONTROL

# 17. Critical Risks & Decisions

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

| Risk / Decision | Why it matters | Required action |
| --- | --- | --- |
| Split-brain backend | Two business implementations create drift and security ambiguity | One authoritative business backend; migrate incrementally |
| Tenant isolation | Data leakage would be unacceptable | Schema + RLS + app enforcement + tests |
| Legacy data mapping | Incorrect tenant assignment damages trust | Ownership reconciliation before migration |
| Overbuilding microservices | Raises complexity before need exists | Keep domain modular; separate only where justified |
| Phase 2 creep | AI work can consume foundation bandwidth | Keep Phase 2 backlog gated |
| Unverified completion | Inflates performance reporting | Completion vs verification states |

Figure 8. The implementation challenge is primarily foundation maturity, not product vision.

19 • DECISION

# 18. Final Recommendation

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

RECOMMENDATION Continue M0.5 now. Do not execute database migration or major feature expansion until the hardening and schema reconciliation gates are cleared.

## GovOS target state

Secure multi-tenant municipal platform.

One authoritative business backend.

Consistent RBAC and server-side authorization.

Connected complaints, citizens, officers, assets, projects and documents.

SLA, escalation, completion and verification as operational primitives.

Leadership command center built around exceptions, trends and accountability.

Phase 2 intelligence layer ready to plug into the same workflow backbone.

## The one-line proposition

“GovOS connects government work—from issue to accountable action, verified outcome and leadership decision.”

Source baseline: the supplied GovOS technical walkthrough and User Personas, Workflows & Lifecycles specification. Technical and execution recommendations in this report are planning recommendations and should be validated against the live repository before implementation.

20 • REFERENCE

# Appendix A. Source Baseline & Glossary

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

| Term | Meaning |
| --- | --- |
| MTAS | Multi-Tenant Architecture System |
| RBAC | Role-Based Access Control |
| RLS | PostgreSQL Row-Level Security |
| SLA | Service Level Agreement / target resolution time |
| Work Completed | Executor reports that work has been completed |
| Verified Completed | Authorised validation accepts the completion |
| Phase 1 | Secure municipal operating backbone |
| Phase 2 | Real-world evidence + AI/spatial intelligence |

## Primary source references

GovOS — Web Operating System for Civic Governance: Platform Architecture & Technical Walkthrough. The source describes the target architecture, multi-tenant model, technical components, current split-brain state, migration roadmap and user workflows. fileciteturn0file0L5-L8

GovOS — User Personas, Workflows & Lifecycles. The source defines six personas, their scopes, capabilities, lifecycles, the complaint lifecycle and SLA thresholds, module access matrix and notification triggers. fileciteturn0file1L3-L28 fileciteturn0file1L218-L268 fileciteturn0file1L270-L306