GOVOS

MASTER PROJECT BLUEPRINT

Administrative • Product • Workflow • Architecture • Security • Implementation

The entire GovOS concept on one page — expanded in the following pages.

Use of this edition: this is a visual planning and explanation document. It preserves the source concept while distinguishing source-derived decisions from recommendations and validation items.

# 1. Executive Overview

GovOS is a government operational workflow and visibility platform centered on citizen/public issues, departmental execution, SLA management, verified outcomes, auditability, tenant isolation and leadership monitoring.

Every work item should have an accountable owner.

Time-bound execution is represented through SLA monitoring and escalation.

Completion and verification are separate events.

Leadership manages exceptions and outcomes rather than individual records.

# 2. GovOS Vision

The target is a traceable government work lifecycle: need → case → ownership → execution → verification → outcome → management insight.

# 3. Problem Statement

GovOS addresses fragmented operational visibility, unclear ownership, weak cross-department coordination, passive SLA reporting and the risk of treating reported completion as verified outcome.

# 4. Operating Model

The operating model is built around single ownership, time-bound execution, verified outcomes, auditability, tenant isolation, exception management, interoperability and phase discipline.

# 5. Master Workflow

Master lifecycle and controlled exception paths.

# 6. Citizen / Public Issue Workflow

Citizen-facing journey.

# 7. Department & Officer Workflow

Department swimlane.

# 8. SLA, Escalation & Exception

SLA state machine; exact values require pilot validation.

# 9. Completion & Verification

Completion is not verification.

# 10. Reopen / Rework

Controlled re-entry after closure.

# 11. Leadership / Command Centre

Exception-based leadership model.

# 12. Role & Responsibility Model

Conceptual hierarchy; exact government designations are deployment-specific.

| Persona | Scope | Core responsibility |
| --- | --- | --- |
| SUPER_ADMIN | Platform-wide | Platform governance and tenant administration |
| TENANT ADMIN | Tenant | Users, departments, configuration and oversight |
| DEPT HEAD | Department | Queue, workload, performance and exceptions |
| SUPERVISOR | Team / queue | Assignment, review and escalation |
| OFFICER / FIELD | Assigned work | Execution, progress, evidence and completion |
| VERIFIER | Authorized scope | Independent completion verification |
| CITIZEN | Own cases | Submission, tracking, updates and feedback |

# 13. Multi-Tenant Architecture

Tenant isolation as a database and application boundary.

Server-side tenant context must be derived from authenticated identity.

PostgreSQL RLS should provide a database-level fail-safe.

Application authorization and database isolation are defense in depth.

Cross-tenant administrative access must be restricted and auditable.

# 14. Functional Module Architecture

Phase 1 core modules and Phase 2 intelligence boundary.

| Module | Phase 1 intent |
| --- | --- |
| Citizen Services | Submit, track, notifications, feedback |
| Case / Work | Registration through closure and reopening |
| Department | Teams, officers, queues, workload |
| SLA | Policies, timers, warnings, breach, escalation |
| Verification | Evidence, review, accept/reject, rework |
| Leadership | KPIs, exceptions, trends, geography, reports |
| Administration | Tenants, users, roles, permissions, configuration |
| Audit / Security | Audit, access, security events, retention |
| Phase 2 | AI, spatial, media and predictive intelligence |

# 15. Technical Architecture

Target responsibility model.

| Component | Authoritative responsibility |
| --- | --- |
| GovOS Frontend | Presentation and role-based interaction |
| Spring Boot Core API | Authoritative business rules and APIs |
| PostgreSQL | System of record and tenant isolation/RLS |
| NestJS + Redis | Realtime/events/notification event path |
| Infrastructure | Secrets, logging, monitoring, backup, storage |
| AI / Spatial | Phase 2 intelligence boundary |

Architectural rule: avoid competing business authorities. The current Express backend is a migration fallback, not a second permanent source of business truth.

# 16. Case / Work Item Lifecycle

Recommended state model; exact transition permissions require implementation validation.

| Transition | Typical initiator | Control |
| --- | --- | --- |
| Assignment / reassignment | Supervisor / admin | Scope + audit |
| Progress / completion | Officer | Assignment scope + audit |
| At-risk / breach | System | Background worker + audit |
| Verification | Verifier | Verification authority |
| Rework | Verifier / supervisor | Reason + new execution |
| Reopen | Authorized actor | Reason + authorization + audit |

# 17. Conceptual Data Architecture

Business entity relationship view, not a physical database schema.

Tenant is the isolation root. Work Item / Case is the central operational object. Assignment, status history, SLA, evidence, verification, notification and audit records preserve lifecycle traceability.

# 18. Audit Architecture

Recommended chain: USER ACTION → AUTHENTICATION → AUTHORIZATION → BUSINESS ACTION → AUDIT EVENT → TIMESTAMP → ACTOR → OBJECT / CASE → OLD VALUE / NEW VALUE where applicable.

| Audit element | Purpose |
| --- | --- |
| Actor | Who acted |
| Timestamp | When |
| Tenant | Administrative boundary |
| Action | What operation |
| Object / Case | What was affected |
| Before / After | What changed |
| Outcome | Success / failure / exception |

# 19. Security Architecture

Defense in depth.

Authentication establishes identity.

Authorization controls permitted actions and scope.

Tenant isolation must be enforced server-side and at PostgreSQL RLS.

Secrets must never be hardcoded.

Evidence/file access must respect tenant and role scope.

Independent security/privacy review should precede live citizen data.

# 20. Notification Architecture

Event → recipient → channel → delivery → audit.
SMS, email, messaging and other external channels are configurable integrations; their availability must be confirmed for the deployment.

# 21. Dashboard Information Architecture

Role-scoped dashboard hierarchy.

# 22. UI / UX Information Architecture

| Persona | Navigation |
| --- | --- |
| Citizen | Home → Submit Issue → My Issues → Track → Notifications → Profile |
| Officer | Dashboard → My Work → Case → Progress → Evidence → Complete |
| Supervisor | Dashboard → Queue → Assignments → SLA → Escalations → Team |
| Leadership | Command Centre → Exceptions → Performance → Trends → Geography → Reports |
| Admin | Users → Roles → Departments → SLA → Categories → Configuration → Audit |

# 23. Mobile / Field Operations

Recommended field sequence: Assigned Work → View Location → Start Work → Capture Progress → Capture Evidence → Complete → Submit for Verification.

GPS, NFC, biometrics and similar device capabilities are not mandatory in this blueprint unless separately approved.

# 24. Reporting & KPI Model

| Report family | Examples | Required KPI metadata |
| --- | --- | --- |
| Operational | Open/pending/queues | Definition + source + refresh |
| SLA | At-risk/breached | Clock + threshold |
| Department | Performance/workload | Scope + denominator |
| Officer | Assigned/completed/pending | Assignment scope |
| Citizen service | Cycle time/status | Population + period |
| Verification | Verified/rejected/reworked | Decision logic |
| Audit | Critical actions/access | Event definition |
| Exception | Stalled/breached/reopened | Exception rule |

Every KPI should have a metric name, definition, data source, calculation, frequency and responsible role.

# 25. Implementation Roadmap

Foundation to pilot-readiness sequence.

| Milestone | Focus | Readiness gate |
| --- | --- | --- |
| M0.5 | Codebase hardening | Security baseline + tests |
| M2 | Multi-tenant DB / RLS | Isolation tests pass |
| M3 | Authentication / RBAC | Authorization tests pass |
| M4 | Express → Spring | Existing workflows verified on target API |
| M5 | Realtime | Single event path |
| M6 | SLA engine | Warnings/breach/escalation verified |
| M7 | Regression | Critical workflows pass |
| M8 | Pilot readiness | Security + deployment + training + governance |

# 26. MVP Scope

| Priority | Scope |
| --- | --- |
| MUST HAVE | Authentication, RBAC, tenant isolation/RLS, citizen issue submission, case lifecycle, assignment, SLA, escalation, completion, verification, closure/reopen, audit, notifications, basic dashboards |
| SHOULD HAVE | Department workload, GIS foundation, assets, projects, documents/Peshi, richer analytics, field enhancements |
| FUTURE | AI, media intelligence, predictive governance and advanced intelligence |

# 27. Phase 2 — Intelligence

Phase 2 remains deliberately separated from the Phase 1 pilot: AI-assisted intelligence, GIS/spatial intelligence, media intelligence, advanced analytics and predictive capabilities.

The source explicitly parks real-world video reporting, photo evidence capture, AI issue categorization/media analysis, universal issue intelligence, observation intelligence and predictive governance outside Phase 1.

# 28. Risks & Controls

| Risk | Control |
| --- | --- |
| Split-brain backend | Migrate business logic to Spring Boot; keep Express only as controlled fallback. |
| Cross-tenant leakage | PostgreSQL RLS + server-side tenant context + tests. |
| Weak authentication | Production OTP/JWT + secret management + abuse/expiry tests. |
| Passive SLA | Background worker + tested escalation. |
| Unverified completion | Separate completion and verification. |
| Duplicate business authorities | Explicit component responsibility model. |
| Integration dependency | Document system authority and integration boundaries. |
| Security/privacy | Independent review before live citizen data. |
| AI scope creep | Phase 2 approval gate. |
| Weak pilot evidence | Baseline + KPIs + acceptance criteria + evaluation. |

# 29. Final Architecture Principles

| Principle | Meaning | Government value |
| --- | --- | --- |
| Single ownership | Every work item has an accountable owner. | Accountability |
| Time-bound execution | SLA and escalation are explicit. | Service discipline |
| Verified outcomes | Completion and verification are distinct. | Credible reporting |
| Auditability | Critical actions are recorded. | Traceability |
| Tenant isolation | Municipal data is separated by design. | Data protection |
| Exception management | Leadership focuses on risk and delay. | Better decisions |
| Interoperability | GovOS coexists with authoritative systems. | Avoid duplication |
| Phase discipline | AI/media intelligence stays outside Phase 1. | Scope control |

# 30. Final Consistency Checklist

Citizen submission enters the same case/work lifecycle as internal operations.

Every case has explicit ownership and an auditable assignment record.

Reassignment is controlled and auditable.

SLA monitoring is connected to execution and breach escalation.

Completion is distinct from verification.

Verification can return work for rework.

Closed work can be reopened through a controlled transition.

Leadership reporting distinguishes completed from verified outcomes.

Tenant isolation exists at application and database layers.

PostgreSQL remains the system of record.

Spring Boot remains the authoritative business API.

NestJS is limited to realtime/event responsibility.

AI/spatial/media intelligence remains Phase 2.

External integrations are labelled optional unless confirmed.

Assumptions requiring government/business validation are not presented as established facts.

## Source Discipline & Approval Note

SOURCE-DERIVED = supported by the attached GovOS blueprint. RECOMMENDED = architecture/product recommendation. ASSUMPTION / VALIDATION REQUIRED = must be confirmed by the pilot authority, business owner or implementation team.

This document is a professional project blueprint and planning reference. It is not government approval, procurement authorization, a legal certification or a final departmental SOP.